Part II Project Progress Report
- Encrypted Facebook.
- Permits encrypting content shared on Facebook via Firefox extension.

---
Work Completed
- UI overlay for content submission and key management.
- Retrieval and decryption of content performed automatically.
- Application supports text and images.
- For cryptography and error correction JavaScript makes calls to C++ libary.

---
Implementation work remaining
- Optimisations regarding images and capacity.
- Add ability to view recipients.
- Use simple text steganography on message tags.
- Attempt to plug possible security holes.
- Tidying up code for greater readability/extensibility.

---
Other work remaining
- Testing and evaluation.
- Dissertation write up.